## Slide 1: Proactive and Automated Control for BMW

## Slide 2: Outline
Team Introduction
Overview of Project
Approach
UofSC Tasks and Deliverables
Fraunhofer Tasks and Deliverables
Phase 2 and Next Steps

## Slide 3: Project Team
BMW: Josh Abel, Ken Kennedy, Allen Godsey, Shawn Mangiafico
UofSC: Abdel Bayoumi, Rhea Matthews, Evan Meaney, Andre Calderon, Rhiannon Bullard, Amit Sheth, Pankesh Patel, Forest Agostinelli, RJ Gleaton, Ashik Kumar
Fraunhofer: Jeno Szep, Brook Stacy, Michael Miller, Prahlad Menon

## Slide 4: Project Overview
Challenge
  BMW assembly processes integrate thousands of parts, sourced from a wide variety of suppliers, located around the world
  If these parts fail to arrive on time, costly delays and work stoppages follow
  Requires monitoring that is done manually by highly experienced supply chain professionals
  Tedious and expensive
Solution
  BMW seeks improved data-driven algorithms, systems and processes
  Successful solutions will capture, analyze and exploit datasets to enable optimized and proactive materials control, optimize specialized human expertise, and reduce line stoppages due to missing parts
Deliverables
  AI material planner assistant and model for forecasting part shortages
  This solution could be applied to other supply chain needs and could be scalable

## Slide 5: Statement of Work
  Data collection and analysis
  Develop models representing a wide range of data and interrelationships
  Identify subset of “easy to plan” parts, automate handling of these parts, suggest actions to take given a part’s status
  Evaluate path to full automation of low-risk parts
Phase 1: Data Collection and Development
  Validate and enhance developed models and AI material planner
  Develop dashboards and reporting
Phase 2: Proactive and Automated Reporting Integration

## Slide 6: Conceptual design
Parts
Parts DB
Rule sets and Business logic
AI Material Planner Assistant
Forecast
Model
Recommendation
Decision & Reason
A
B
C
D
E
F
G
H
Fetch and Retrieve Part Info
Run Forecast Model
Fetch Forecast Model
Fetch Part Info
Fetch Rulesets
Make Recommendation
Get Recommendation
Dashboard
Material Planner (Table 1)
Supplier (Table 2)
Material Config. (Table 3)
Material Trans. (Table 4)
Recommendations (Table 6)
Exception (Table 5)
I
J

## Slide 7: Timeline
Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 | Month 7 | Month 8 | Month 9 | Month 10 | Month 11 | Month 12
UofSC 1 |  |  |  |  |  | UofSC 4 |  |  |  |  | 
 |  | UofSC 2 |  |  |  |  |  |  |  |  | 
 |  |  | UofSC 3 |  |  |  |  |  |  |  | 
FhUSA 1 |  |  |  |  |  | FhUSA 4 |  |  |  |  | 
 |  | FhUSA 2 |  |  |  |  |  |  | FhUSA 5 |  | 
 |  |  |  | FhUSA 3 |  |  |  |  |  |  | 
BMW 1 |  |  |  |  |  | BMW 4 |  |  |  |  | 
 |  | BMW 2 |  |  |  |  |  |  | BMW 5 |  | 
 |  |  |  | BMW 3 |  | BMW 6 |  |  |  |  | 
 |  |  |  |  |  |  |  |  | BMW 7 |  | 
Midpoint Review
Kickoff

## Slide 8: Tasks and Deliverables – Phase 1
Task # | Description | Deliverable | Time Range
BMW 1 | Gather and provide the partners with historical BMW data | Historical BMW data delivered to partners | Months 0-1
UofSC 1 | Exploration of historical BMW and extraneous data for forecasting part deliveries | Document: Key figures from historical data, rich/poor areas, supplier ranking | Months 0-2
FhUSA 1 | Stakeholder interviews to identify how material planners approach problems | Prototype ER model, Presentation to stake holders | Months 0-2
UofSC 2 | Data formatting and interrogation to identify relationships in data and capabilities of forecasting model | Key capabilities for part-forecasting model and prepared data for model creation | Months 2-5
BMW 2 | Assist in AI material planner development | Active support and reviews | Months 2-5
FhUSA 2 | Create AI Material Planner Assistant Prototype | Software: AI model material planner prototype. Workshops with partners to prepare integration | Months 2-5
UofSC 3 | Develop parts forecasting model | Software: AI model prototyping forecasting capabilities | Months 4-6
FhUSA 3 | AI assistant model validation | Tutorial on AI model, signals and patterns. Updated AI Model | Months 5-6
BMW 3 | Perform model validation and testing | Active support and reviews | Months 5-6
Midterm Review – Demonstration of AI parts forecasting model and AI planning assistant prototypes |  |  | 

## Slide 9: UofSC Task 1: Data Exploration
Subtasks
  Understand headers
  Get information on quality, ordering times, transportation, etc.
  Identify poor areas/gaps in data
  Make timeline of orders
  Define states (early, tardy, too late)
  Calculate numbers for tangible and intangible criteria ​
  Create supplier ranking
  Integrate findings into deliverable document ​
Activities and Milestones
  Reviewed initial datasets (reports containing information on stock, suppliers, demand, material, demand, etc.)
  Reviewed user documentation
  Conducted interviews with Material Planners
  Developed initial Parts Ranking Algorithm
  Created Dashboard Mockup
  Developed initial ER Diagram
Deliverable: key figures from historical data, rich/poor areas, supplier ranking

## Slide 10
Material
Planner
has
Supplier
(Vendor)
1..*
supply
Material
(Part)
1..*
has
Material
Planning
Responsible
use
Material Inventory
use
Exception
generate
recommend
Health
Status
Output
input
input
0 %
100 %
Material Planner
Supplier
Material Config.
Material Trans.
Dashboard
Exception
Supply
Plant

## Slide 11
Material Planner
MRPCn (PK)
Planner Name
Vendor ID (FK)
Supplier
Vendor ID (PK)
Vendor Name
Material ID (FK)
Material Config.
Material ID (PK)
Material Desc
Safety Stock (number, Qty)
Planning Time Fence
Safety Time
Planning Calendar
Exception
Exception ID (PK)
Exception Msg
Dashboard
Material ID (FK)
Health Status (number , 0-100 in %)
Stock DoS (number, in Days)
First Receipt DoS (number, in Days)
Exception ID (FK)
?
?
Plant
Plant ID (PK)
Plant Location
MRP Area
Material Transaction
Material ID (FK)
Plant ID (FK)
MRPCn (FK)
Vendor ID (FK)
Shipment ID (FK)
Demand Date (Date, TimeStamp)
MRP Element (Text, category)
Change Qty (number, Qty)
Total Qty (number, Qty)
Supply
Shipment ID (PK)
Material ID (FK)
Vendor ID (FK)
Purchase Order #
Trailer ID (number, Key)
Source of Shipment (Lat., Lng, Address)
Dest. of Shipment (Lat., Lng, Address)
ETA to Dest. (number, hrs.)
Supply TS (Date, TimeStamp)
Material Planner
KPI

## Slide 12: Part Ranking Algorithm
For this specific sample part (bolded fields were created randomly) the data shows there is a 16% chance this part will arrive one day early, 33% chance it will arrive on time, 33% chance it will arrive one day late, and 16% chance it will arrive two days late (50% chance of late arrival)
The more historical data there is available, the more accurate the ranking is
Suppliers will be ranked based on % chance of on time arrival

## Slide 13: User Dashboards
One of the main objectives of the dashboards is to aid in reducing the time a planner spends looking up information, the dashboard will integrate all needed data and analysis into one location
The planner can view the status of their parts and a gauge will replace the stoplight to give a more exact representation.
The material planner suggestion will be displayed along with a box to collect the Planner’s feedback on why they accepted or rejected
The dashboard will also allow for creating “what if” scenarios based on alternative suppliers, transportation, stock, etc.

## Slide 14: UofSC Tasks 2,3: Data Interrogation / Model Development
Subtasks
  ​
Activities
Deliverable: Key capabilities for part-forecasting model and prepared data for model creation and initial model

## Slide 15: Parts Forecasting Model

## Slide 16: Dashboard

## Slide 17: Fraunhofer USA Task 1

## Slide 18: Fraunhofer USA Task 2

## Slide 19: Fraunhofer USA Task 3

## Slide 20: Recommendation Engine

## Slide 21: Tasks and Deliverables – Phase 2
Task # | Description | Deliverable | Time Range
UofSC 4 | Parts forecasting model validation | Software: Validated AI model | Months 7-9
FhUSA 4 | Integrate forecasting model with AI Material Planner | AI Material planner framework with integrated AI forecasting model | Months 7-9
BMW 4 | Systems of record integration |  | Months 7-9
FhUSA 5 | AI Material Planner with alerting and human readable steps created | Workshops: status updates, alerting functionalities, human readable action steps. Software: Alerting functionality, human readable action steps. Software support: support BMW with integration of system at BMW. Correction calibration of system | Months 9-12
BMW 5 | Integration of combined parts forecasting model and AI material planner |  | Months 9-12
BMW 6 | Visualization, dashboard and reporting |  | Months 7-11
BMW 7 | Feasibility study and testing | Document: Feasibility study report, final report | Months 10-12

## Slide 22: UofSC Next Steps

## Slide 23: Fraunhofer USA Next Steps

## Slide 24: Questions