## Slide 1: Agenda
Announcements (5 min)
UofSC Update (10 min)
Fraunhofer Update (5 min)
BMW Update / Next Steps(10 min)

## Slide 2: UofSC Team - Status Update for 09/13/2021
Progress Made Last Week
Current Task: Data Exploration
Plans for this week
UofSC Roadmap
Continuing to review the Zgrve and 130 reports and working to understand the header definitions
  Understanding relationships between datasets
  Revised relationship diagram
Starting analysis for supplier/part ranking
Preliminary database design
Drafting of data dictionary
Finalizing interview questions
Understand headers (completed)
Get information on quality, ordering times, transportation, etc. (in progress)
Identify poor areas/gaps in data (in progress)
Make timeline of orders (in progress)
Define states (early, tardy, too late) (in progress)
Calculate numbers for tangible and intangible criteria (in progress)
Create supplier ranking (in progress)
Integrate findings into deliverable document
Deliverable: key figures from historical data, rich/poor areas, supplier ranking (Due end of September)
Continuing to review the Zgrve and 130 reports and documentation
Continue refinement of data dictionary and database
Prepare for Interviews
Continue working with the Fraunhofer team on database
Work on first deliverable

## Slide 3
Material
Planner
has
Supplier
(Vendor)
1..*
supply
Material
(Part)
1..*
has
Material
Planning
Responsible
use
Material Inventory
use
Exception
generate
recommend
Health
Status
Output
input
input
0 %
100 %
Material Planner (Table 1)
Supplier (Table 2)
Material Config. (Table 3)
Material Trans. (Table 4)
Recommendations (Table 6)
Exception (Table 5)

## Slide 4: Conceptual design
Parts
Parts DB
Rule sets and Business logic
AI Material Planner Assistant
Forecast
Model
Recommendation
Decision & Reason
A
B
C
D
E
F
G
H
Fetch and Retrieve Part Info
Run Forecast Model
Fetch Forecast Model
Fetch Part Info
Fetch Rulesets
Make Recommendation
Get Recommendation
Dashboard
Material Planner (Table 1)
Supplier (Table 2)
Material Config. (Table 3)
Material Trans. (Table 4)
Recommendations (Table 6)
Exception (Table 5)
I
J

## Slide 5: Data Dictionary for Material Planner
Objectives
  Identify most important columns for Material Planner
  Identify columns that can be imported from Parts DB
  Identify columns that can be generated by Reco. Engine and Forecast Model
Column | Possible Value
Name | 
Type | Text/Number/Date
Description | 
Source | Material Planner (or Part DB)/Algorithm
Frequency of change | High/Low/None
Purpose | Forecast Model, Reco. Dashboard, What..if
Data Dictionary Schema
Column | Possible Value
SafetyStck | 
Type | Number
Description | …
Source | Material Planner (or Part DB)
Frequency of change | Low
Purpose | Forecast Model, Reco. Dashboard, What..if
Example

## Slide 6
Material Planner (Table 1)
MRPCn (PK)
Vendor ID
Supplier (Table 2)
Vendor ID (PK)
Vendor Name
Material ID
Material Config (Table 3)
Material ID (PK)
Material Desc
Safety Stock
Planning Time Fence
Safety Time
Planning Calendar
Material Transaction (Table 4)
Material ID
Material Trans. Date
Stock DoS
First Receipt DoS
Exception ID
MRP Element
Available Qty
Exception (Table 5)
Exception ID (PK)
Exception Message
Recommendation (Table 6)
Material ID
Health Status

## Slide 7: Detail
Data Dictionary

## Slide 8
# | Action | Description
A | Fetch Part Info | Planning Assistant queries Parts Data Source for all part information.
B | Retrieve Part info | Planning Assistant Stores part information as a local data set.
C | Run Forecast Model | Planning Assistant feeds Part information to the forecast model.
D | Fetch Forecast Model | Recommendation engine retrieves current Forecast model variables.
E | Fetch Part Info | Recommendation engine retrieves part information.
F | Fetch Rulesets | Retrieve Rules and business logic from Rulesets DB
G | Make Recommendation | Recommendation engine generates recommendation.
H | Get Recommendation | Recommendation, Decision, and Reason is returned from Assistant.
I, J | Update Reco. DB | The database will be updated with the predictions from Forecast Model and recommendations from recommendation engine

## Slide 9: MPA Weekly Update 09/13 - Fraunhofer
Summary of last week:
Evaluating potential expert-system framework solutions for the recommendation engine
Continued specifying the rule-sets describing reasons for exemptions and associated material planning actions
Plans for this week:
Continue documenting the concepts/rules based on last week’s discussion.
Proceed with the ER mapping process.
Prepare/plan interviews.
Concerns/Comments:
None

## Slide 10: Next Steps
1. SAP and Impacts
Can we get access to the database design or ER-diagrams underlying those systems, particularly in the area of Material Planning.
2. Interviews